# Bedford and Milton Keynes Waterway Consortium

# Meeting Three

### Monday 25 July 2011, 0930-1200

Bedford Borough Council, Borough Hall, Cauldwell Street, Bedford, MK42 9AP

# Meeting Notes

| Present |
| --- |
| James Clifton | Regeneration Manager South, British Waterways |
| Nick Fenwick | Assistant Director for Planning, Milton Keynes Council |
| Keiron Fletcher | Head of Communications and Marketing, Bedford Borough Council |
| Dave Hodgson | Mayor of Bedford (Chair) |
| Andy Lewis | Economic Growth Team Leader, Central Bedfordshire Council |
| Drew Marchant | Director, Bedford & Milton Keynes Waterway Trust |
| Cllr Ken Matthews | Portfolio Holder Economic Growth and Regeneration, Central Bedfordshire Council |
| Tony Talbot | Chief Executive, Marston Vale Trust |
| Paul Vann | Economic Development Manager Growth, Bedford Borough Council |
| Erin Witcomb-Vos | Fens Waterway Link and Great Ouse Project Manager, Environment Agency |
| Richard Wood | Director, Bedford & Milton Keynes Waterway Trust |
| Apologies |
| David Fowler | Director, Bedford & Milton Keynes Waterway Trust |
| Cllr Brian Spurr | Central Bedfordshire Council |

| Who | When | Action Point |
| --- | --- | --- |
|  |  | 1 Welcome, Introductions and Apologies The Chair welcomed those present to Borough Hall. Introductions were made. |
|  |  | 2 Minutes of Previous Meeting (29/11/10) and Matters Arising not elsewhere on the agenda The notes of the previous meeting, circulated in advance of this meeting with the Agenda, were agreed and there were no matters arising not on the Agenda. |

| Who | When | Action Point |
| --- | --- | --- |
| PV PV | Before next meeting | 3. Membership and Terms of Reference Matters PV noted that there needed to be some updates to reflect the cessation of MKSM and Renaissance Bedford. He would circulate to the Board suggested changes for approval. In respect of SEMLEP DH noted his Board Membership and JC his chairing of the Tourism Group. It was agreed that this provided a sound SEMLEP link. Suggestions for HE representation were made - UoB (re tourism), Cranfield University (re technical/engineering) and Open University membership. PV to make contact and report back. |
| KF | Period up to Conf. | 4. Major Events RW noted BMKW’s winning of three 2011National Waterways Renaissance Awards including the exceptional Outstanding Achievement Award (only three(?) previously - Falkirk Wheel, Foxton, Stourport Basin?). The Consortium recognised, with special thanks, Jane Wolfson’s many years of work culminating in these awards. JC noted that any such awards are not lightly given. KF would look at drip feeding BMKW news leading up to 04/11/11 Partnership Conference. Others suggested contact with national papers (Telegraph and Guardian potential noted) The Conference invitation mailing was noted |
| KF | Period up to Conf. | 5. Delivery Opportunities/Issues Covanta – DM outlined S106 negotiation position and risk of pursuit of full waterway provision losing much else negotiated. Fall back position was just moving of grid cable. AL noted inquiry had ended with report due in October. He also noted the possibity of a waterway provision condition. PV noted that in BBC area delivery was being made via developments along the route. He noted the Marston Vale Innovation Park Phases 1 and 2 potential and the Persimmon North of Fields Road Wootton provision. Discussion also picked up on the NCN51 progress (on and off site provision) which was valuable in delineating the waterway route. The potential link to publicity proposals agreed earlier was noted. RW noted that limited grant funding had prompted perhaps more rapid recession period progress via other means. |
|  |  | 6. Project Progress A. Milton Keynes Waterway Park Steering Group MK had held back on its Core Strategy EIP. Now looking at October. MKC was republicising its Sustainability Appraisal including of its strategic reserve sites important to the waterway The MK ED Strategy had been approved (reference to waterway) A meeting would be held soon with the Willen Lake owner in pursuit of the Grand Union/Willen Lake link A digester site balancing lake potential was being considered A ‘Healthy Lifestyles’ link was being pursued A members (+PCs) seminar had been held and well received A developer and planner seminar was being planned for September The Fire and Rescue/Brooklands project was no longer a priority Greater coordination could result from merged planning and ED functions at MKC |

| Who | When | Action Point |
| --- | --- | --- |
|  |  | B. Bedford and Marston Vale Waterway Parks Steering Group 1. The Group had met twice since the last Consortium meeting (January and late June) 2. David Fowler was the new Chair 3. GIS inclusion of the waterway route had been confirmed 4. BRCC was leading land negotiations potentially providing for the waterway west of the railway by Ridgmont Station 5. A meeting with Prologis had been arranged re the waterway section alongside Marston Gate Logistics Park. There would be technical issues to address related to a particularly narrow section between the park and the railway. 6. Ways forward were being pursued re a Marston Moretaine development where the proposed access road crossed the waterway route 7. The Covanta issue was discussed (see also above) 8. A section overview was undertaken 9. The Watercycle Strategy lakes link issue was noted 10. The Marston Vale Innovation Park and Persimmon progress was noted (see also above) 11. The Brogborough Hill issue was discussed Re the last point O&H membership of the Consortium was raised as an issue. It was agreed that this was not appropriate although maintaining a good working relationship with them was. And the need to engage with O&H re Brogborough publicity was noted. |
|  |  | 7. Consortium Member Other News and Updates Waterspace Strategy EW noted that this ‘Ideas Book’ was nearly completed with a launch being planned for September. DH noted his concerns re raised expectations. EW reported on Fens and Peterborough experience. RW asked about back channel option around Kempston Weir. EW noted this was a potential option although care would be needed re environmental issues. Trust Boat AL asked about progress re this. DH noted potential from Athletic Stadium to Queens Park (Brewery and Gurdwara) |
| PV NF | Before next meeting | 8. Other Items for This/Future Meetings A. DH noted BBC LTP adoption, KN/AL noted CBC progress towards completion (close to by next meeting). RW noted NCN51 link with Transport Plans. PV to make relevant contacts. B. DM/NF were looking at a trial session in MK to be ‘rolled out’ to BBC/CBC. NF to share programme with AL/PV. PV raised need for leaflet for Consortium/Steering Group members, developers and planners re what we need to know re delivering the waterway on development sites. JC noted useful Foxton Lock photos. He would provide to Paul Maison/DM. TT noted historic MV Forest creation problems with developers. Need to emphasise benefits. DM noted that TCPA leaflet could be drawn on. RW noted importance of timing re communicating value of waterway provision. Production of a leaflet was supported. |
| KF | As and when | 9. Public Relations and Media Draft ‘look and feel’ of website material was circulated. A ‘bedford&miltonkeyneswaterway.org’ url was agreed The importance of maintenance responsibilities/resources was noted JC suggested a developer page covering benefits etc would be useful and RW suggested including ‘how it can be done’ info It was agreed that agendas and minutes should be on the site |
|  |  | Extra Item – AOB ( as time allowed) JC noted British Waterways move to charitable status (next year) |
| NF | To confirm OK asap | 10. Date, Time and Venue of the Next Meeting The next Consortium meeting will be Monday 28 November 2011, 0930-1200, at MKC |