# DRAFT

# Bedford and Milton Keynes Waterway Consortium

# Meeting Four

### Monday, 28 November 2011, 0930-1200

Milton Keynes Council, Civic Offices, 1 Saxon Gate East, Central Milton Keynes, MK9 3EJ

# Meeting Notes

| Present |
| --- |
| Dave Hodgson | Mayor of Bedford (Chair) |
| Drew Marchant | Director, Bedford & Milton Keynes Waterway Trust |
| David Fowler | Director, Bedford & Milton Keynes Waterway Trust |
| Richard Wood | Director, Bedford & Milton Keynes Waterway Trust |
| David Foster | Milton Keynes Parks Trust |
| Nick Fenwick | Assistant Director for Planning, Milton Keynes Council |
| Erin Witcomb-Vos | Fens Waterway Link and Great Ouse Project Manager, Environment Agency |
| Tony Talbot | Chief Executive, Marston Vale Trust |
| Andy Lewis | Economic Growth Team Leader, Central Bedfordshire Council |
| Cllr Ken Matthews | Portfolio Holder Economic Growth and Regeneration, Central Bedfordshire Council |
| Paul Vann | Economic Development Manager - Growth, Bedford Borough Council |
| Apologies |
| Philip Simpkins | Chief Executive, Bedford Borough Council |
| James Clifton | British Waterways |
| Patrick Hall | Bedford & Milton Keynes Waterway Trust |
| Keiron Fletcher | Head of Communications and Marketing, Bedford Borough Council |

| Who | When | Action Point |
| --- | --- | --- |
|  |  | 1 Welcome, Introductions and Apologies The Chair welcomed those present to MKC’s Civic Offices. Introductions were made. Apologies were noted (see above) |
|  |  | 2 Minutes of Previous Meeting (25/07/11) and Matters Arising not elsewhere on the agenda The notes of the previous meeting, circulated in advance of this meeting, were agreed and there were no matters arising not elsewhere on the Agenda. |

| Who | When | Action Point |
| --- | --- | --- |
| All/DM | Before next meeting | 3. Membership and Terms of Reference Matters The changes discussed at the last meeting were noted. PV reported on lack of response to invitations to HE representatives to join the Consortium. Members agreed to take up opportunities to engage HE as they arose and DM would speak to Marilyn Leask at UoB. |
| PV | Dec/Jan | 4. Major Events NF reported on the useful Developers’ event at the Parks Trust HQ. 35 to 40 people attended, not so many developers. The key focus was the benefit of waterways to development. NF noted discussions with developers re sites coming forward in ‘Strategic Reserve’ area. Further engagement later next year would be useful. PV noted intent to commission, ideally jointly with CBC (and MKC?) two brief developer guides - double sided A4 - on 1.Benefits and 2.Specifications. PV to pursue. DF reported on the Trust’s well attended Annual Conference and celebratory dinner. It was agreed both had gone well and noted that the conference would continue to be held annually and the dinner when a celebration demanded such. |
| PV/ DM NF DH/NF PV | Dec Dec/Jan Dec Dec | 5. Delivery Opportunities/Issues A. Development Related Covanta - Proposed energy from waste facility off Green Lane, Stewartby, Bedford: DM noted the IPC decision that Covanta need not deliver waterway infrastructure under Green Lane although would need to allow for the waterway’s routing under Green Lane when installing its power cabling. The challenge to the Covanta decision was noted. Persimmon: PV noted Persimmon’s plan to provide land for the waterway route but a very shallow depression marking its position. It was also noted that the decision on the planning application was now scheduled for January 2012. It was agreed that PV would facilitate a meeting between the Trust (DM) and the case officer. Stewartby: PV noted significant other development potential at Stewartby that could support provision of the waterway. General/Persimmon again: DH noted the positive PR potential for developers such as Persimmon. KM noted that he was seeing Martin Wright of Persimmon in the evening (28th November) and would refer to the matter. DF noted that Persimmon had effectively turned their back on the waterway. RW noted the importance of early enough engagement with developers. B. Funding Potential NF noted GM had sent through reference to a Germany/Netherlands waterway connection with EU funding. NF would look this out DH noted opportunity to pursue with EoE EU Office before Christmas. NF would check out the potential via the SE EU Office. PV would take the matter up with EU shared service officers (based at Central Beds CouncIl) |
| TT | Dec | 6. Project Progress A. Milton Keynes Waterway Park Steering Group Last meeting not well attended Update on relevant flood risk assessments Willen Lake potential looked at. Follow up on this in new year. Linked to HCA asset issue. B. Bedford and Marston Vale Waterway Parks Steering Group Met in September AL had met CBC highways people re A421 Jn13 to MK dualling link Meeting of BRCC with Duke of Bedford/Bedford Estate re Ridgmont Station land issues Planting east of A421 near underpass discussed. TT picked up on this. Ownership unclear. TT would look into. RW logged concern re establishing precedent of land purchase DM noted meeting of Trust with Duke of Bedford last week. Clarity of issues established EWV noted final draft of Watercycle Strategy was with officers for wording check. It addresses the issue of joining the lakes RW suggested we need to be imaginative re structures – eg swivel bridges rather than hump backed bridges DF suggested contact be made with new owner of land west of pumping station AL noted plans for a Bedford/Marston Vale developer workshop in January/February TT’s departure at end of year noted. Nick Webb to be new Chief Executive |
| RW/ EWV/PV PV | Jan New year | 7. Consortium Member Other News and Updates A. Waterspace Study EWV/PV noted successful launch. Identification of early win potential.Follow up meeting held to pursue these. Lincolnshire Evaluation Report recommended to be looked at. RW raised issue of Bedfordia waterway/river junction thinking. Flood risk issue noted. Difficulty of addressing w/o scheme detail noted. RW noted that Halcrow (waterway expert) had advised the architect who had done the pro-bono work. It was suggested RW/EWV and PV should meet and report back. Can BBC take a pro-active role? EWV noted bid for Waterways Renaissance Award B. Trust Boat Funding was essentially in place to make charitable bids Uncertainty re readiness for River Festival C. Canal and River Trust EWV noted this. Contact to be made with James Clifton re it being major item for next meeting |
| PV/NF PV | Dec/Jan | 8. Other Items for This/Future Meetings See above re C&R Trust item for next meeting NF Do we/should we have a muck strategy. May not have enough in MK area for eg bunding needs Contact to be made with Minerals Officers on this issue NF also asked if we knew the cost of digging and moving soil/muck. RW reported that we/he had some stats but they may need updating. DM raised issue of provision for waterway alongside the WRG Landfill site (Stewartby). PV to check position with BBC/CBC Minerals Planning |
| PV | Dec/Jan | 9. Public Relations and Media A. Conference/Dinner release noted B. PV to work with colleagues re finalising Consortium web site |
| AL | Dec/Jan | 10. Date, Time and Venue of the Next Meeting Probably 9.30 till 12.00 on Monday, 11th June 2012, at Priory House (Central Beds Council) AL to check room availability |