# Bedford and Milton Keynes Waterway Consortium

# Meeting One

### Monday 24 May 2010, 1300-1500

The Parks Trust, Campbell Park Pavilion, 1300 Silbury Boulevard, Milton Keynes MK9 4AD

# Meeting notes

| Present |  |
| --- | --- |
| Richard Arthur | Chairman, Renaissance Bedford |
| Jacki Bell | Special Projects, Milton Keynes Partnership |
| Geoff Brighty | Central Area Manager, Environment Agency |
| Hilary Chipping | Executive Director, Milton Keynes South Midlands |
| Andrew Commons | Communications Officer, Bedford Borough Council |
| Cllr Sam Crooks | Leader of Council, Milton Keynes Council |
| Keiron Fletcher | Head of Communications, Bedford Borough Council |
| David Foster | Chief Executive, The Parks Trust |
| David Fowler | Director, Bedford & Milton Keynes Waterway Trust |
| Claire Gathard | Project Officer, Bedford & Milton Keynes Waterway Trust |
| David Hackforth | Chief Planner for Special Projects, Milton Keynes Council (Chair) |
| Neil Hayes | Communications Director, Bedford & Milton Keynes Waterway Trust |
| Dave Hodgson | Mayor of Bedford |
| Andy Lewis | Economic Growth Team Leader, Central Bedfordshire Council |
| Drew Marchant | Senior Project Coordinator, Renaissance Bedford (Secretary) |
| Cllr Ken Matthews | Portfolio Holder Economic Growth and Regeneration, Central Bedfordshire Council |
| Philip Simpkins | Chief Executive, Bedford Borough Council |
| Tony Talbot | Chief Executive, Marston Vale Trust |
| Erin Vos | Fens Waterway Link and Great Ouse Project Manager, Environment Agency |
| Jane Wolfson | Chair, Bedford & Milton Keynes Waterway Trust |
| Apologies |  |
| James Clifton | Regeneration Manager South, British Waterways |
| Cllr Alan Mallyon | Cabinet Member for Transport & Highways, Milton Keynes Council |
| Tim Roxburgh | Projects Director, Milton Keynes Partnership |
| Richard Wood | Director, Bedford & Milton Keynes Waterway Trust |

| Who | When | Action Point |
| --- | --- | --- |
|  |  | 1 Welcome, Introductions and Apologies The Chair welcomed those present, especially MKSM at their first meeting, and thanked The Parks Trust for hosting the meeting. Introductions were made and apologies noted. |
|  |  | 2 Notes of last meeting and any items not on agenda With the amendment of Cllr Matthews’ portfolio to Economic Growth and Regeneration, the notes of the previous meeting were agreed and the Chair signed a copy for the record. There were no matters arising not on the agenda. |
|  |  | 3 Terms of Reference The Terms of Reference were circulated to Member Organisations for internal approval prior to the meeting. All Member Organisations reported that they had agreed the document with the exception of Milton Keynes Partnership who will consider the matter at their Committee 8 June (post meeting addition: the Committee approved MKP joining the Consortium). The meeting agreed to invite MKSM to join both Steering Groups. |
|  |  | 4 Appointment of Chair from 1 June David Hackforth retires from Milton Keynes Council in June and wished to step down from Chair of the Consortium at this time. Sam Crooks nominated Dave Hodgson and Ken Matthews seconded the nomination. Having established that there were no further nominations and that the nominee was willing to serve, the meeting elected Dave Hodgson by acclamation. |
|  |  | 5 Public Relations and Media The draft Media Protocol circulated with the agenda was introduced as a set of guidelines and principles for media management, with the key element being that the media contact from the Chair’s organisation acts as the first point of call. |
| KF | TBA | A quarterly or biannual subgroup for the Member Organisations’ media contacts was proposed to provide liaison between the geographical areas along the route. The subgroup will review the draft Media Protocol. A press release was issues ahead of this meeting with responses from Anglia TV, Heart FM, Beds on Sunday, Milton Keynes Citizen and several waterways magazines. |
| KF | TBA | While noting that formal arrangements were not in place, it was recognised that pre-approval of the press release by Member Organisations would have been the usual practice. The subgroup will consider future arrangements. |
| KF | TBA | The subgroup will also consider arrangements for a simple, easy to update website with links to the relevant page on each Member Organisations’ website. This could be either hosted by Milton Keynes Council, as offered at the Inception Meeting in February, or via the Chair’s Organisation. Arrangements for formal signing of the Terms of Reference (item 9 below) were to adjourn to the lawn outside and to include a group photocall and filming by Anglia TV. |
|  |  | 6 Handover of the A-Z Work Packages to the Consortium The document was presented, including revisions to address changes requested by Member Organisations and progress since the Inception Meeting, and commended to the Consortium. The A-Z Work Packages document will now pass to the two Steering Groups. |

| Who | When | Action Point |
| --- | --- | --- |
|  |  | 7 Project Progress Milton Keynes Waterway Park Project Group The Group met 14 April 2010 and discussed: - arrangements to extend the British Waterways planning permission for the waterway in Milton Keynes, valid to July 2012, funded by MKC and The Parks Trust; - arrangements to evolve the Project Group into a Consortium Steering Group; - Milton Keynes Council representation following David Hackforth’s retirement is likely to be Nick Fenwick, Assistant Director for Planning (post meeting addition: this has now been confirmed); - progress on the most immediate project, Grand Union to Willen Lake. A way forward was agreed with The Parks Trust to draft a Masterplan brief; - review of progress on, and matters affecting, other sections in Milton Keynes; - arrangements to include the waterway in the MKC Sustainable Communities Strategy and Local Area Agreement; and - reports on the MK Growth Session 24 February, B&MK Waterway Economic Impact Report, community activity planned by the B&MK Waterway Trust and partner updates on other matters relating to the project. The next meeting will be 14 June 2010. Bedford and Marston Vale Waterway Parks Steering Group |
| DH | Jun 2010 | The Steering Group will be a joint arrangement for the Bedford Borough and Central Bedfordshire sections of the route. Discussions between partners to determine co-ordination of the meeting are required, with the inaugural Group meeting to be held during the next six weeks. |
|  |  | 8 Date, Time and Venue of the Next Meeting The B&MK Waterway Annual Partnership Conference will be 4 November 2010 at the Forest Centre, Marston Mortaine. The event will be in two sessions, 1400-1700 for partners and key supporters, followed by 1730-1930 for Trust members and community representatives. This will be the forerunner for the 4 November 2011 Conference which will mark the 200th anniversary of the original proposal to build a canal from Bedford to Milton Keynes. |
| DM | Jun 2010 | The next Consortium meeting will be either the morning of the Conference or 0930-1200, Monday 29 November 2010 at Central Bedfordshire offices, Priory House, Chicksands. |
| DM | Nov 2010 | The following meeting will be 0930-1200, Monday 6 June 2011 in the Bedford Borough area. |
|  |  | Dave Hodgson proposed, and the meeting agreed, to record thanks to David Hackforth for his efforts to get the Consortium started. |
|  |  | 9 Formal signing of the Terms of Reference |
| DM | ASAP | The formal signing ceremony included a photocall. Photographs for inclusion in Member Organisations’ and other publicity to be circulated. |